| State Planning and Research Program Quarterly Report |  |  |
| --- | --- | --- |
| PROJECT TITLE: Comparison of Material Distribution Systems for Winter Maintenance – Phase I – Clear Roads Organization OBJECTIVES: long range goals are listed below from the requirement. 1) Identify as many solid material distribution systems as possible and develop a plan for field testing them. 2) Systems with pre-wetting capabilities should be included in the study, although equipment for slurries or directly liquid applications is not included in the scope of this project. 3) Phase I will focus on identifying and cataloging these systems, as well as developing a testing plan. 4) Phase II would conduct field testing, identify the most effective systems and develop a recommended specification for a material distribution system (not part of this contract). |  |  |
| PERIOD COVERED: 4/1/2014 – 6/30/2014 |  |  |
| PARTICIPATING AGENCIES: Clear Roads Organization |  |  |
| PROJECT MANAGER: Tom Peters LEAD AGENCY: Mn/DOT PRINCIPAL INVESTIGATOR: Dr. Gregory E. Thompson | SP&R PROJECT NO: Mn/DOT Contract#: 01531 Fed Project#: TPF-5(218) | PROJECT IS: Planning X Research & Development |
| ANNUAL BUDGET: $44,960.00 | PROJECT EXPENDITURES TO DATE: $44,960.00 Final invoice submitted and awaiting payment |  |
| WORK COMPLETED: Submitted analysis of survey results. Submitted catalogue. Submitted test plan & recommendations. Submitted final report. Contract completed 6/30/2014. |  |  |
| SUMMARY OF ACTIVITIES EXPECTED TO BE PERFORMED NEXT QUARTER: Minor comments, suggestions, and clarifications to Final Report, if needed. |  |  |
| STATUS AND COMPLETION DATE: Project is on schedule. There are no quarterly reports due for next period of 7/1/2014 – 9/30/2014. |  |  |