RESEARCH PROGRESS REPORT FOR THE QUARTER ENDING:

Wisconsin Department of Transportation

DT1241     2009

| ##### Research, Development and Technology Transfer |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Program: (Choose One) |  |  |  |  |  |  |  |  |  |
|  |  | ###### Policy Research |  |  |  |  | Pooled Fund TPF # 5(092) Clear Roads |  |  |
|  |  | Wisconsin Highway Research Program |  |  |  |  | Other |  |  |
| Project Title: |  |  | Development of Interface Specifications for Mobile Data Platforms on DOT Vehicles |  |  |  |  |  |  |
| Administrative Contact/Phone #: |  |  |  | Colleen Bos/ (608) 577-4805 |  |  |  | WisDOT Project ID(s): | 0092-09-09 |
| WisDOT Technical Contact/Phone #: |  |  |  |  | Michael Sproul/ (608) 266-8680 |  |  | Other Project ID: | Clear Roads 08-01 |
| Project Investigator/Phone # (agency & contact): Greg Thompson Thompson Engineering Company 651 260-0116 |  |  |  |  |  |  |  | Approved Starting Date: | 12/4/2008 |
| WisDOT Comments: |  |  |  |  |  |  |  | Original End Date: | 3/31/2010 |
|  |  |  |  |  |  |  |  | Current End Date: | 3/31/2010 |
| Sponsor: Wisconsin Department of Transportation |  |  |  |  |  |  |  | Number of Extensions: | 0 |

| Schedule Status: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  |  | On schedule |  | Ahead of schedule |
|  |  | On revised schedule |  | Behind schedule (Please explain below) |

| #### Total Project Budget | Expenditures Current Quarter | Total Expenditures | % Funds Expended | % Work Completed |
| --- | --- | --- | --- | --- |
| $49,500.00 | $3,150.00 | $32,365.00 | 65.4% | 65% |

Project Description:

The Clear Roads pooled fund research program (www.clearroads.org), in coordination with the Wisconsin Department of Transportation, seeks to develop communication and data format specifications to support mobile data platforms used by State DOT’s.  The mobile data platforms could be equipment such as, snow plows, end-loaders, supervisor trucks, paint trucks, herbicide sprayers, trailers, oil distributors and other similar equipment used in roadway maintenance operations.  Agencies that are considering adding GPS/AVL to support the mobile data platform need a set of specifications that will allow them to purchase a variety of different sensors that all use a common communication protocol and data format.

Progress This Quarter: (Includes project committee meetings, work plan status, contract status, significant progress, etc.)

1. Continued work on specification development & preparation.

2. Quarterly Report plus two telephone conference calls.

Anticipated Work Next Quarter:

1. Prepare concept of operations based on the issues discussed in conference call of 11/25/09.

2. Specifications development & preparation.

3. Discuss with federal level consultants, vendor representatives, and government agencies regarding customer recommendations and power point presentation.

4. Mapping requirements to actual procedures based on federal level standards and documents.

5. Quarterly Report plus conference calls as needed

Circumstances Affecting Progress and/or Budget:

1. Lack of validated requirements matrix; where actual state level users have delineated needs/requirements assessment which necessitate detailed specification response.  Use of SAE J1939 and NTCIP 1204 standards as basis for specification is at another level of complexity.

2. Revised deliverable of providing concept of operations for review by TAC members.

Gantt Chart:

See Figure 1 (Contract Schedule) & Figure 2 (Contract Task Flow) on next page.

Schedule

Figure 1: Schedule for Clear Roads Project

Task Flow Chart

Figure 2: Task Flow for Clear Roads Project