| State Planning and Research Program Quarterly Report |  |  |
| --- | --- | --- |
| PROJECT TITLE: Snow Removal at Extreme Temperatures OBJECTIVES: To review best management practices for maintaining clear roads at extremely low temperatures and develop some cost effective strategies for getting the roadway to a bare/dry condition in extreme temperatures and keeping it at that condition. |  |  |
| PERIOD COVERED: July 1, 2012 – Oct. 31, 2012 |  |  |
| PARTICIPATING AGENCIES: Western Transportation Institute, Montana State University – Prime Dave Bergner and Sustainable Salting Solutions, LLC (Mark Cornwell) - Consultants |  |  |
| PROJECT MANAGER: Debra Fick LEAD AGENCY: Mn/DOT PRINCIPAL INVESTIGATOR: Xianming Shi, Ph.D., P.E. | SP&R PROJECT NO: | PROJECT IS: Planning X Research & Development |
| ANNUAL BUDGET: $50,000 | PROJECT EXPENDITURES TO DATE: $29,646.88 |  |
| WORK COMPLETED: Project Management Teleconferences were held on July 31 to discuss the findings from the literature review and survey process. The next teleconference is scheduled for July 30. This task also involved periodic communications within the research team as well as between the research team and the sponsor. Task 1. Literature Review and Agency Surveys (100% completed) A draft literature review was sent to the project panel for review on June 18. A draft survey was sent to the project panel for review on May 15 and was distributed on June 5. As of June 30 there were 141 responses. Efforts were made to increase international responses. Task 2. Identifying Promising Strategies (85% Completed) We have started to narrow down the promising strategies from the literature review. Task 3. Cost-Benefit Analysis for Select Best Management Practices (0% completed) Task 4. Recommending Best Management Practices (0% completed) Task 5. Implementation Recommendations/Final Report/Presentation (70% completed) |  |  |
| SUMMARY OF ACTIVITIES EXPECTED TO BE PERFORMED NEXT QUARTER: The teleconference between the technical panel and the research team led to the conclusion that there is still a lack of “promising strategies” that would specifically address the winter maintenance under extremely cold temperatures. As such, the sponsor has decided to wrap up this project as there is no need to do cost-benefit analysis of select best management practices or recommend best management practices based on the cost-benefit analysis. In other words, in light of the research findings, Tasks 3 and 4 have been removed from the project scope. Work in the coming quarter will consist of wrapping up Task 2 and preparing and submitting the project final report (Task 5) in late October or early November, 2012. |  |  |
| STATUS AND COMPLETION DATE: The project is on schedule and on budget. |  |  |