| State Planning and Research Program Quarterly Report |  |  |
| --- | --- | --- |
| PROJECT TITLE: Snow Removal at Extreme Temperatures OBJECTIVES: To review best management practices for maintaining clear roads at extremely low temperatures and develop some cost effective strategies for getting the roadway to a bare/dry condition in extreme temperatures and keeping it at that condition. |  |  |
| PERIOD COVERED: March 20, 2012 – March 31, 2012 |  |  |
| PARTICIPATING AGENCIES: Western Transportation Institute, Montana State University – Prime Dave Bergner and Sustainable Salting Solutions, LLC (Mark Cornwell) - Consultants |  |  |
| PROJECT MANAGER: Debra Fick LEAD AGENCY: Mn/DOT PRINCIPAL INVESTIGATOR: Xianming Shi, Ph.D., P.E. | SP&R PROJECT NO: | PROJECT IS: Planning X Research & Development |
| ANNUAL BUDGET: $50,000 | PROJECT EXPENDITURES TO DATE: $200 |  |
| WORK COMPLETED: Project Management A kickoff meeting (via teleconference) was held on April 9, 2012 to allow the PIs to work with the project TAC to review the work plan, receive suggestions, and address any potential concerns. This task also involved periodic communications within the research team as well as between the research team and the sponsor. Task 1. Literature Review and Agency Surveys (0% completed) Task 2. Identifying Promising Strategies (0% Completed) Task 3. Cost-Benefit Analysis for Select Best Management Practices (0% completed) Task 4. Recommending Best Management Practices (0% completed) Task 5. Implementation Recommendations/Final Report/Presentation (0% completed) |  |  |
| SUMMARY OF ACTIVITIES EXPECTED TO BE PERFORMED NEXT QUARTER: Work in the coming quarter will consist of two tracks. First, we will complete Task 1. Literature Review and Agency Surveys. A survey instrument will be designed for TAC review in April 2012. A teleconference will be scheduled to report task progress in early May. A comprehensive literature search and practitioner surveys will be completed by June 2012. Second, we will start Task 2. Identifying Promising Strategies. A concise memorandum of findings after the completion of Task 2 will be submitted in July 2012. |  |  |
| STATUS AND COMPLETION DATE: On time and on schedule. Start and completion dates of this project: March 20, 2012 - Jan. 31, 2013. |  |  |