| State Planning and Research Program Quarterly Report |  |  |
| --- | --- | --- |
| PROJECT TITLE: Automatic Spreading System – Clear Roads Organization OBJECTIVES: long range goals are listed below from the requirement. 1) Identify and document hardware/software that will adapt to the existing control systems being utilized by various DOTs (both granular and liquid) focusing on limited input of ambient and roadway temperatures 2) Analyze the cost-effectiveness of those identified systems and examine/investigate the professional community on the usefulness, feasibility, and best practices of an automated spreading system 3) Create a reference guide that recommends cost-effective approaches to consider retro-fitting existing equipment to support automatic dispensing. Included in this analysis should be the necessary interface with an Automatic Vehicle Location/Geographic Information System (AVL/GIS) system that will facilitate automatic deployment of the material |  |  |
| PERIOD COVERED: 10/1/2012 – 12/31/2012 |  |  |
| PARTICIPATING AGENCIES: Clear Roads Organization |  |  |
| PROJECT MANAGER: Tom Peters LEAD AGENCY: Mn/DOT PRINCIPAL INVESTIGATOR: Dr. Gregory E. Thompson | SP&R PROJECT NO: Mn/DOT Contract#: 99392 Fed Project#: TPF-5(218) | PROJECT IS: Planning X Research & Development |
| ANNUAL BUDGET: $69,550.00 | PROJECT EXPENDITURES TO DATE: $41,375.00 |  |
| WORK COMPLETED: Completed the analysis and prepared the final deliverable for the snowfighter and vendor survey findings. Commenced work on Task Two (the reference guides). |  |  |
| SUMMARY OF ACTIVITIES EXPECTED TO BE PERFORMED NEXT QUARTER: Continue to canvas existing databases for automatic spreading capabilities from snow & ice industry and other related industries; to include agriculture and emergency services (law enforcement, firefighting, and others). Prepare the three guides for Task Two completion. |  |  |
| STATUS AND COMPLETION DATE: Submitted a no cost extension request (awaiting disposition), original completion date: 2/15/2013; requesting three month extension. Next quarterly report due is for the period of 1/1/2013 – 3/31/2013. Task 2 is anticipated to be completed end of March 2013 or within three months of extension approval. |  |  |