| State Planning and Research Program Quarterly Report |  |  |
| --- | --- | --- |
| PROJECT TITLE: Understanding the True Cost of Snow and Ice Control OBJECTIVES: Create a tool to communicate the maintenance level of service that can be bought by different budget levels. Compare at a high level the true cost of winter maintenance experienced at an aggregate level by states. |  |  |
| PERIOD COVERED: October 1, 2012 to December 31, 2012 |  |  |
| PARTICIPATING AGENCIES: Minnesota Department of Transportation and the Clear Roads Technical Advisory Committee |  |  |
| PROJECT MANAGER: Debra Fick LEAD AGENCY: Mn/DOT PRINCIPAL INVESTIGATOR: David Rose, Parsons Brinckerhoff Andrew Cadmus, Parsons Brinckerhoff | SP&R PROJECT NO: | PROJECT IS: Planning X Research & Development |
| ANNUAL BUDGET: $192,720 | PROJECT EXPENDITURES TO DATE: $52,766 (30Sep12) |  |
| WORK COMPLETED: - Developed two prototype tools for team evaluation (“bottom-up” and “top-down”) - Hosted webinar to demonstrate prototypes and receive feedback - Team selected “bottom-up” prototype with modifications - Began modifications to prototypes based on feedback |  |  |
| SUMMARY OF ACTIVITIES EXPECTED TO BE PERFORMED NEXT QUARTER: - Integrate feedback from team into prototype tool - Host additional webinars to demonstrate tool and receive feedback - Refine prototype further based on feedback - Submit prototype for testing and evaluation by states with real data |  |  |
| STATUS AND COMPLETION DATE: A new methodology has been developed due to the limited data available. Prototype tools have been created and demonstrated for the team. The team will continue to evaluate and refine the prototype and decide if developing a web-based tool would be appropriate for widespread testing. Completion is expected Summer 2013. |  |  |