| State Planning and Research Program Quarterly Report |  |  |
| --- | --- | --- |
| PROJECT TITLE: Understanding the True Cost of Snow and Ice Control OBJECTIVES: Create a tool to communicate the maintenance level of service that can be bought by different budget levels. Compare at a high level the true cost of winter maintenance experienced at an aggregate level by states. |  |  |
| PERIOD COVERED: January 1, 2013 to March 31, 2013 |  |  |
| PARTICIPATING AGENCIES: Minnesota Department of Transportation and the Clear Roads Technical Advisory Committee |  |  |
| PROJECT MANAGER: Debra Fick LEAD AGENCY: Mn/DOT PRINCIPAL INVESTIGATOR: David Rose, Parsons Brinckerhoff Andrew Cadmus, Parsons Brinckerhoff | SP&R PROJECT NO: | PROJECT IS: Planning X Research & Development |
| ANNUAL BUDGET: $192,720 | PROJECT EXPENDITURES TO DATE: $80,746 (31Mar13) |  |
| WORK COMPLETED: - Integrated feedback from team into prototype tool - Host additional webinars to demonstrate tool and receive feedback - Refine prototype further based on feedback - Submit prototype for testing and evaluation by states with real data - Develop final report and next steps |  |  |
| SUMMARY OF ACTIVITIES EXPECTED TO BE PERFORMED NEXT QUARTER: - Review next steps with Clear Roads team - Identify any next steps desired to be completed prior to contract close-out - Complete final report - Submit final prototype tool |  |  |
| STATUS AND COMPLETION DATE: A new methodology has been developed due to the limited data available. A prototype tool has been developed and is under evaluation by the Clear Roads team. The team will continue to evaluate and refine the prototype and decide if developing a web-based tool would be appropriate for widespread testing. Completion is expected Summer 2013. |  |  |