| State Planning and Research Program Quarterly Report |  |  |
| --- | --- | --- |
| PROJECT TITLE: Understanding the True Cost of Snow and Ice Control OBJECTIVES: Create a tool to communicate the maintenance level of service that can be bought by different budget levels. Compare at a high level the true cost of winter maintenance experienced at an aggregate level by states. |  |  |
| PERIOD COVERED: July 1, 2012 to September 30, 2012 |  |  |
| PARTICIPATING AGENCIES: Minnesota Department of Transportation and the Clear Roads Technical Advisory Committee |  |  |
| PROJECT MANAGER: Debra Fick LEAD AGENCY: Mn/DOT PRINCIPAL INVESTIGATOR: David Rose, Parsons Brinckerhoff Andrew Cadmus, Parsons Brinckerhoff | SP&R PROJECT NO: | PROJECT IS: Planning X Research & Development |
| ANNUAL BUDGET: $192,720 | PROJECT EXPENDITURES TO DATE: $32,962 (30Sep12) |  |
| WORK COMPLETED: - Collected, analyzed and consolidated data - Assessed ability of data to support objectives - Revisited objectives relative to data availability - Began development of prototype tool for team evaluation |  |  |
| SUMMARY OF ACTIVITIES EXPECTED TO BE PERFORMED NEXT QUARTER: - Complete prototype tool development - Collect feedback on prototype tools from team - Integrate team feedback into prototype tools - Establish next steps for project given data limitations |  |  |
| STATUS AND COMPLETION DATE: A new methodology has been developed due to the limited data available. Prototype tools are under development for team evaluation. The team will need to decide if additional data collection is feasible to proceed to the next step, or if the project should come to completion. Completion is expected December 2012 without additional data collection. |  |  |