# Memorandum

To:	Clear Roads Technical Advisory Committee

From:	Keith Pilgrim

Subject:	Quarterly Project Update

Date:	3/30/2012

Project:	Determining the Toxicity of Deicing Materials: MnDOT Contract #99083

Project activities during this quarter included: two teleconference meetings with the Clear Road Technical Advisory Committee (TAC), identification of deicing materials to be tested for acute and chronic toxicity, and initial steps for the literature review task.  Additional detail is provided below.

Meeting #1 on February 13, 2012: Kick-off Teleconference

This meeting was a project introduction for the Barr Engineering team to learn more about Clear Roads and what data the TAC wishes to gather as part of this project.  A tentative list of deicing products for testing was identified.  It was decided during the meeting that there were no needed changes to the toxicity testing protocol provided by Barr Engineering as part of the original proposal.

Meeting #2 on March 6, 2012: Follow-up Meeting to Identify Products for Testing

This meeting was focused upon identifying deicing projects that will be used for the chronic and acute toxicity tests.  The initial proposed scope of work included testing two products from five different chemical categories (magnesium chloride, calcium chloride, sodium chloride, potassium acetate, and glycerol).  Because of a lack of products available for testing in the glycerol category, the TAC decided to only test one glycerol product and test for three different salt brines--each with a different inhibitor.  The final product testing list is provided in the following table:

| Category | Product | Manufacturer |
| --- | --- | --- |
| Category I Magnesium Chloride | FreezGard CI Plus | North American Salt |
|  | Meltdown APEX with Shield AP | Envirotech |
| Category II Calcium Chloride | Calcium Chloride with Boost | America West |
|  | Road Guard Plus | Road Guard Plus |
| Category A1 Salt Brine Inhibitors | Watershed Cl | Rivertop Renewables |
| Category A2 Salt Brine Inhibitors | Boost SB | American West |
| Category A3 Salt Brine Inhibitors | Articlear Gold | North American Salt |
| Experimental Category | Potasium Acetate CF-7 | Cryotech |
|  | Alpine Ice Melt (K-Acetate) | Nachurs Alpine |
| Glycerol | Apogee | Envirotech |

Literature Review

Initial steps were taken with respect to this task.  The primary purpose of this task is to identify toxicity endpoints for the basic deicing components (e.g., magnesium chloride, calcium chloride, sodium chloride, glycerol, potassium acetate) of the deicing products identified in the above table.   Because the inhibitors used by each manufacturer are proprietary, a literature review on inhibitor toxicity cannot be conducted.  However, Ron Write of the Idaho Department of Transportation verbally provided some previously determined toxicological endpoints for the products in the above table.   A cursory review of the endpoints provided by Mr. Write indicates that toxicity is different for salts without inhibitors compared to salts with inhibitors (e.g., more toxic with the inhibitor).  The adverse effect of the inhibitor is more pronounced with the fathead minnow because the minnow respires more than the zooplankton (Ceriodaphnia dubia).  The warm testing conditions of the toxicity test, which is conducted at 25 oC, may aggravate the loss of dissolved oxygen with inhibitor decay.  The TAC will need to decide if aeration should be conducted prior to each testing day to reduce this potential artifact.